ORDER APP

User Story Document

| Project | Order App (Mobile & Web) |
| --- | --- |
| Version | 1.0 |
| Date | February 11, 2026 |
| Author | BAD Systems |
| Status | Draft |

# 1. Introduction

This document outlines the user stories for the Order App, a mobile and web-based e-commerce platform designed to provide customers with a seamless shopping and ordering experience. Each user story follows the standard format and includes acceptance criteria, priority level, and estimated story points to guide the development team during sprint planning.

The user stories are organized by functional area and prioritized to support iterative delivery across multiple sprints. This is a living document and will be updated as requirements evolve.

# 2. User Personas

| Persona | Description | Key Goals |
| --- | --- | --- |
| Customer | End user who browses, orders, and tracks purchases | Browse, purchase, track orders, leave reviews |
| Store Administrator | Internal user managing products, orders, and operations | Manage orders, update inventory, view reports |
| New Customer | First-time visitor who needs to create an account | Register, explore catalog, make first purchase |

# 3. User Stories Summary

| ID | Title | Persona | Priority | Points | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | User Registration | New Customer | High | 5 | Sprint 1 | To Do |
| US-002 | Browse Product Catalog | Customer | High | 8 | Sprint 1 | To Do |
| US-003 | Add Items to Cart | Customer | High | 5 | Sprint 2 | To Do |
| US-004 | Checkout and Payment | Customer | Critical | 13 | Sprint 2 | To Do |
| US-005 | Order Tracking | Customer | High | 8 | Sprint 3 | To Do |
| US-006 | Order History | Customer | Medium | 5 | Sprint 3 | To Do |
| US-007 | Product Reviews and Ratings | Customer | Medium | 5 | Sprint 4 | To Do |
| US-008 | Admin Order Management | Store Administrator | High | 8 | Sprint 3 | To Do |
| US-009 | Push Notifications | Customer | Low | 5 | Sprint 4 | To Do |
| US-010 | Discount and Promo Codes | Customer | Medium | 5 | Sprint 4 | To Do |

# 4. Detailed User Stories

## US-001: User Registration

| User Story | As a new customer, I want to create an account using my email or social login so that I can place orders and track my purchase history. |
| --- | --- |
| Persona | New Customer |
| Priority | High |
| Story Points | 5 |
| Sprint | Sprint 1 |

Acceptance Criteria:

1. User can register with email/password or Google/Apple SSO

2. Email verification is sent upon registration

3. Password must meet minimum security requirements (8+ chars, 1 uppercase, 1 number)

4. User is redirected to homepage after successful registration

## US-002: Browse Product Catalog

| User Story | As a customer, I want to browse products by category and search by keyword so that I can find items I want to purchase. |
| --- | --- |
| Persona | Customer |
| Priority | High |
| Story Points | 8 |
| Sprint | Sprint 1 |

Acceptance Criteria:

1. Products are displayed in a grid with image, name, price, and rating

2. Category filters are available in a sidebar or dropdown

3. Search returns results within 2 seconds

4. Pagination or infinite scroll loads 20 items per page

## US-003: Add Items to Cart

| User Story | As a customer, I want to add items to my shopping cart with quantity selection so that I can prepare my order before checkout. |
| --- | --- |
| Persona | Customer |
| Priority | High |
| Story Points | 5 |
| Sprint | Sprint 2 |

Acceptance Criteria:

1. Cart icon updates with item count in real-time

2. User can select quantity before adding to cart

3. Out-of-stock items show a disabled Add to Cart button

4. Cart persists across sessions for logged-in users

## US-004: Checkout and Payment

| User Story | As a customer, I want to complete my purchase with a secure checkout process including multiple payment options so that I can pay conveniently. |
| --- | --- |
| Persona | Customer |
| Priority | Critical |
| Story Points | 13 |
| Sprint | Sprint 2 |

Acceptance Criteria:

1. Supports credit/debit card, PayPal, and Apple Pay

2. Shipping address auto-fills for returning customers

3. Order summary is displayed before final confirmation

4. Payment processing uses PCI-compliant gateway

5. Confirmation email is sent within 60 seconds of order placement

## US-005: Order Tracking

| User Story | As a customer, I want to track the status of my order in real-time so that I know when to expect delivery. |
| --- | --- |
| Persona | Customer |
| Priority | High |
| Story Points | 8 |
| Sprint | Sprint 3 |

Acceptance Criteria:

1. Order status shows: Confirmed, Processing, Shipped, Out for Delivery, Delivered

2. Tracking number with carrier link is provided once shipped

3. Push/email notifications sent at each status change

4. Estimated delivery date is shown

## US-006: Order History

| User Story | As a customer, I want to view my past orders so that I can reorder items or check previous purchases. |
| --- | --- |
| Persona | Customer |
| Priority | Medium |
| Story Points | 5 |
| Sprint | Sprint 3 |

Acceptance Criteria:

1. Orders display date, items, total, and status

2. User can filter orders by date range or status

3. Reorder button adds all items from a past order to the cart

4. Order details page shows itemized breakdown with prices

## US-007: Product Reviews and Ratings

| User Story | As a customer, I want to read and submit product reviews so that I can make informed purchase decisions and share my experience. |
| --- | --- |
| Persona | Customer |
| Priority | Medium |
| Story Points | 5 |
| Sprint | Sprint 4 |

Acceptance Criteria:

1. Only verified purchasers can submit reviews

2. Reviews include star rating (1-5) and text comment

3. Average rating displays on product cards and detail pages

4. Reviews can be sorted by most recent, highest, or lowest rating

## US-008: Admin Order Management

| User Story | As a store administrator, I want to view, update, and manage all customer orders from a dashboard so that I can ensure timely fulfillment. |
| --- | --- |
| Persona | Store Administrator |
| Priority | High |
| Story Points | 8 |
| Sprint | Sprint 3 |

Acceptance Criteria:

1. Dashboard shows all orders with filtering by status, date, and customer

2. Admin can update order status (e.g., mark as shipped)

3. Bulk actions available for processing multiple orders

4. Export orders to CSV for reporting purposes

## US-009: Push Notifications

| User Story | As a customer, I want to receive push notifications for order updates and promotions so that I stay informed without checking the app. |
| --- | --- |
| Persona | Customer |
| Priority | Low |
| Story Points | 5 |
| Sprint | Sprint 4 |

Acceptance Criteria:

1. User can opt-in/out of notification categories

2. Notifications are delivered within 30 seconds of trigger event

3. Notification preferences are accessible from account settings

4. Supports both iOS and Android push notifications

## US-010: Discount and Promo Codes

| User Story | As a customer, I want to apply discount or promo codes at checkout so that I can save money on my purchases. |
| --- | --- |
| Persona | Customer |
| Priority | Medium |
| Story Points | 5 |
| Sprint | Sprint 4 |

Acceptance Criteria:

1. Promo code field is visible on the cart and checkout pages

2. Valid codes immediately update the order total

3. Invalid or expired codes show a clear error message

4. Only one promo code can be applied per order

# 5. Sprint Roadmap

| Sprint | User Stories | Total Points | Focus Area |
| --- | --- | --- | --- |
| Sprint 1 | US-001, US-002 | 13 | Foundation |
| Sprint 2 | US-003, US-004 | 18 | Core Commerce |
| Sprint 3 | US-005, US-006, US-008 | 21 | Fulfillment |
| Sprint 4 | US-007, US-009, US-010 | 15 | Engagement |

# 6. Definition of Done

1. All acceptance criteria have been met and verified

2. Code has been peer reviewed and approved

3. Unit tests written with minimum 80% coverage

4. Integration tests pass in staging environment

5. UI/UX matches approved design mockups

6. Documentation updated (API docs, user guides)

7. No critical or high-severity bugs remain open

8. Product Owner has signed off on the story